* Notes
  + AI works, takes a few minutes
  + Jupyter Notebook
  + Contact UI team for desired output
    - Have UI team take the lead on how to store and present and we worry about format for database
  + AI currently returns images, will probably have to edit the existing scripts to match the output
  + Currently trying to determine a distance interval to prevent double scanning of the same object on a street
  + Reports
    - Generally good to go
    - Need to give one to Dr. Stewart - she needs to sign
    - Need to give one to Dr. Wu - includes appendix
    - Finding an accurate number of AWS usage/labor for costs?
  + Meeting - next on Wednesday 2/26
    - Ask questions about UI requirements
    - Get grad students to gather user input for trash qualification?
    - Still gathering requirements from the client
    - Going to generate a meeting agenda before the meeting on Wednesday
      * Find desired resolution of distances?
      * Probably going to be a little on the dry side given the circumstances
      * Inquire to UI team progress
      * Schedule Prototype meeting
  + To Do
    - Come up with Meeting Agenda
    - Confirm requirements
    - Homework 4
    - Finish up & turn in report
  + Adjourned