* Opening
  + Meeting will be relatively abbreviated since client has to run to another meeting
  + Formal hello!
  + Meeting will be recorded
* Current Requirements update
  + Database will be hosted on AWS, working with Jason
    - The same Jason who provided us with the AWS login
  + Database is created and sends output for the UI team to access
* Project Management Update
  + Updates on phases 0 and 1
    - Working at $28/hr and AWS at $0.29/hr
  + Phase 2
    - More time projected in estimation due to working
    - Actual work ended up being less than projected
  + Phase 3
    - Data will be provided with Report 3 and once data from Phase 3 is collected
* Deliverables Update
  + Database created
    - Images are updated with latitude and longitude, metrics, location, and date pulled
    - We’ve been keeping up with documentation
* Analysis & Design
  + Not that hard programmatically, but needs a human to intervene and discern
  + We chose map routes manually
    - Pro: cheaper, higher resolution, control of possible duplicate routes
      * Less calls to google API, expensive
    - Con: not as scalable, time consuming, gaps in data from human error
  + Document the questions that were asked of trying to scale the analysis and data pulling
* 360 Image Pulling
  + Script has adjusted the heading to look left and right
    - Rather than a random heading
    - Left and right was achieved using trigonometry
  + Able to pull two separate parallel coordinates and look both left and right in separate images
* Analysis & Design (cont) - ERD
  + Explanation of database
    - Datapoint ID
    - Lat
    - Long
    - Amount of Litter Average
    - Number of Litter pieces
    - Data taken
* UI Team Communication & Goals
  + Communication with UI team is going well
  + Meeting with UI representative coming soon
  + Will be sending sample data for them soon
* Client Feedback
  + Confirmation of what to do
    - Do what we feel is feasible and document the results accordingly
    - Client is aware of cost changes with database addition
    - Change in cost may exceed previous estimate
* Wrap Up
  + Meeting is recorded for feedback and review
  + Scheduling next meeting for Week of April 13th